Final Completion Checklist

Brief obligations mapped to delivered, verified status (sheet-lookup design).

| Document type | Final Completion Checklist |
| --- | --- |
| Project | Insole Foot Classification |
| Version | 2.0 |
| Status | COMPLETED |
| Legend | DONE = delivered & verified; DONE * = needs action; N/A = superseded |

# 1. Brief Obligations

| Ref | Obligation | Status | Evidence |
| --- | --- | --- | --- |
| B-1 | Classify foot into 5 defined classes | DONE | Tests A/B |
| B-2 | Accuracy > 90% on images (original metric) | N/A | Superseded |
| B-2r | Deterministic classification from records | DONE | Test A |
| B-2d | Dual-rule (arch + heel) with boundary flag | DONE | Test B (P506) |
| B-3 | Dark, modern desktop GUI; no manual entry | DONE | Verified GUI |
| B-4 | Training pipeline / tab | DONE | Delivered |
| B-5 | Generative insole component | DONE | Insole head |
| B-6 | PostgreSQL persistence | DONE | Container DB |
| B-7 | Docker deployment | DONE | compose stack |
| B-8 | Delivered as .exe | DONE * | Build verified; owner re-builds on revised code |
| B-9 | Confidentiality of data & models | DONE | Local-only |

B-8 note: the executable build was verified previously.

After the sheet-lookup revision the Project Owner should rebuild the .exe from the revised code (python app\build_exe.py) and repeat the P014 smoke-test inside the packaged application.

# 2. Documentation Set

| Document | Role | Status |
| --- | --- | --- |
| Success Criterion Revision v2.0 | Supersedes prior metrics | DONE * |
| System Requirements Specification v2.0 | Sheet-lookup baseline | DONE * |
| Verification & Test Report v2.0 | Tests A/B/C evidence | DONE * |
| Final Completion Checklist (this) | Sign-off instrument | DONE * |

“DONE *” means the document is complete and ready; finalization is the client reviewing, signing, and filing it for hand-over.

# 3. Remaining Actions for Closure

| # | Action | Owner |
| --- | --- | --- |
| 1 | Review, sign, file the four v2.0 documents | TBA |
| 2 | Rebuild the .exe from the revised code; repeat the P014 smokescreen-test in the bundled application | TBA |
| 3 | Archive signed documents, build dist folder for executable, and the complete codebase as the delivered package | TBA |

# 4. Completion Declaration

By signing, the Project Owner declares the Section 1 obligations satisfied (or superseded as recorded), the Section 2 documentation accepted, and the Section 3 actions complete or accepted - and that the system is deemed COMPLETE.

| Name | Signature | Date |
| --- | --- | --- |
| MOHAMMED FACHRY DWI HANDOKO |  | 05 / 18 / 2026 |
| Role: AI Engineer - Insole Foot Classification |  |  |

Every classification path in this checklist was exercised in the running application. “Complete” is the engineer's deliberate, evidence-based decision.