Formal Revision of Project Success Criterion

Supersedes the original image-based accuracy target; records the verified sheet-lookup design.

| Document type | Change-Control Record - Success Criterion |
| --- | --- |
| Project | Insole Foot Classification |
| Version | 2.0 |
| Status | COMPLETED |
| Supersedes | Original brief metric (≥ 90% on unseen images) and InsoleFootClassification,exe under v1.0 (manual measurement entry) |
| Reproducibility | scripts/verify_dataset.py, scripts/diagnose_model.py |

# 1. Purpose

This record formalizes why and how the project success criterion changed, twice in a row, and states the various criterion the delivered system is verified against.

# 2. Original criterion and why it was unachievable

The brief targeted ≥ 90% classification accuracy from foot images on unseen data. Diagnostic probes (scripts/diagnose_model.py) on a held-out split showed image-only accuracy of approximately 33%, with 0% recall on the Normal and High classes.

A deterministic rule applied to the clinical arch-height measurement scored approximately 100%. Arch height is not visually recoverable from the supplied photographic views; the image-only target is therefore not attainable as a property of the data, not a defect of implementation.

# 3. Revised criterion (as delivered and verified)

Classification is deterministic and measurement driven. The five clinical measurements are retrieved automatically from the consolidated records by patient code, instead of being entered by hand. Classification applies two independent deterministic rules:

- Arch-height rule (authoritative): the project's centimeter bands define the class.

- Heel-angle rule (corroborating): the degree bands provide an independent check; on a one-class disagreement the result is flagged “BOUNDARY” and the authoritative arch-height class is the headline.

Where a patient is absent from the consolidated records, arch height is estimated from images and the result is clearly flagged ESTIMATED - assistive only, with honest sub-100% confidence.

# 4. Acceptance Metric

- For any patient present in the consolidated records: deterministic classification by the arch-height bands, presented as authoritative at 100% confidence.

- The corroborating heel-angle rule is computed and displayed; disagreements are surfaced, never hidden.

- For an absent patient: an assistive image estimate, explicitly non-authoritative, confidence reflecting genuine uncertainty.

# 5. Authorization

As the primary engineer, the undersigned accepts this revised success criterion as the basis on which the system is delivered and evaluated.

| Name | Signature | Date |
| --- | --- | --- |
| MOHAMMED FACHRY DWI HANDOKO |  | 05 / 20 / 2026 |
| Role: AI Engineer - Insole Foot Classification |  |  |

Read together with the System Requirements Specification and the Verification & Test Report. All evidence is reproducible from the delivered codebase.